Project Proposal

Explainable Toxic Comment Moderation Using Fine-Tuned Transformers

Advanced Artificial Intelligence Projects in Data Science (55-710603)

Module Group Members: [Shreya Manchikanti (C5062333), Siva Ram Sure (C5063635), Lanka Vamshi Krishna (C5066090), Komandla SaiTeja (C5065758), Saitharun Yaccham (C5062113)]

# 1. Problem Definition (The "Why")

Problem Statement Billions of comments are generated by users on online platforms like Reddit, Twitter/X and YouTube every day. Much of this material is harmful and includes hate speech, threats, insults and/or obscene language. If not handled properly, toxicity can have a negative impact on user experience, marginalize voices and bring platforms under legislative pressure (European Digital Services Act of 2022). Current moderation systems are primarily rule-based or they rely on black-box classifiers which yield high false positive rates, producing disproportionately high rates of false flagging of African-American Vernacular English (AAVE) and non-native English speakers (Sap et al., 2019). This results in two failures: content cannot be detected as harmful and speech can be suppressed. The project tackles the challenging task of creating a multi-label toxic comment classifier using fine-tuned transformer models (BERT/RoBERTa) with explainability tools (SHAP) that facilitates transparent and auditable moderation decisions. The target audience includes platform trust and safety teams, policy regulators and end users who deserve safer platforms and fair treatment. Pitch Selling Point: "Not only do we flag toxic content; we tell you why it was flagged and we measure if the system is being fair to each community.” The dataset consists of toxic comments on the Wikipedia website, labeled by humans into six toxicity categories (toxic, severe toxic, obscene, threat, insult, identity hate), collected from the Jigsaw website and provided as a challenge.The dataset is a collection of toxic comments from the Wikipedia website, which were labeled by human annotators into six toxicity categories (toxic, severe toxic, obscene, threat, insult, identity hate) and made available as a challenge on the Jigsaw website, the website for the Jigsaw challenge. Available at: https://www.kaggle.com/competitions/jigsaw-toxic-comment-classification-challenge/data

# 2. Technical Approach (The "How")

Proposed AI Techniques [LO1] The following advanced techniques will be implemented and critically compared: - Fine-Tuned Transformers: BERT (bert-base-uncased) and RoBERTa (roberta-base) fine-tuned for multi-label classification on the Jigsaw dataset. These pre-trained models can learn the deep contextual semantics that goes beyond a bag-of-words or TF-IDF baseline (Devlin et al., 2019). - Multi-Label Classification: Comments may be applicable to more than one toxicity category. Softmax is replaced by sigmoid activation and Binary Cross-Entropy loss using which independent per-label probability outputs are obtained. - Class Imbalance Handling: The data set contains a strong imbalance (about 90% non-toxic). Class-weighted loss functions and oversampling at the embedding level (SMOTE) are proposed strategies. - Explainability SHAP (SHapley Additive exPlanations): Token-level SHAP values will be computed, which will attribute which words were responsible for each classification, allowing the system to be audited for bias investigations (Lundberg & Lee, 2017). - To show the benefits of deep learning over classical NLP, a baseline Logistic Regression model with TF-IDF features will be used.

Initial Methodology & Data Pipeline [LO2] The system will follow a structured pipeline: - Data Ingestion: Download Jigsaw dataset from Kaggle and split it into train (80%), validation (10%) and test (10%) sets using stratified sampling to ensure a similar distribution of the labels. - Tokenization: lowercasing, removal of URLs and pre-processing with the HuggingFace AutoTokenizer (max 512 tokens). No stemming, transformers benefit from full word forms. - Model Training: Optimise BERT and RoBERTa using the HuggingFace Transformers library with the AdamW optimiser, linear warmup scheduler and gradient clipping (max norm 1.0). Training using GPU (Google Colab Pro or university cluster). - Explainability Layer: Post-training SHAP analysis using the shap.On 200 test comments sampled randomly, an explainer is created, resulting in a token-attribution heatmap for each toxicity label. - Bias Audit: Rate F1 Score across identity subgroups (such as comments with mention of race, religion, gender) to reveal differential performance. The fairness metrics Equalised Odds and Demographic Parity. - Deployment: A light-weight Gradio web app with a feature to input comments in real-time, output multiple labels, and visualise SHAP explanations.

Learning Outcomes Addressed This project directly maps onto the module's three learning blocks: - Block 1 (Project Setup & Delivery): GitHub-managed iterative development, weekly commits, and issue tracking. - Block 2 (How Machines Think): Understanding transformer attention mechanisms and feature attribution via SHAP. - Block 3 (NLP): Fine-tuning pre-trained LLMs for a domain-specific classification task with real-world social impact.

# 3. Evaluation Strategy

Success Metrics [LO3] Performance will be measured using the following quantitative metrics, reported per label and as macro averages: - Primary: Macro-averaged F1-Score is chosen over accuracy due to class imbalance; penalises models that ignore minority toxic classes. - Secondary: ROC-AUC per label; measures discriminative power across classification thresholds. - Baseline Gap: % improvement in F1 of fine-tuned transformer vs. TF-IDF Logistic Regression baseline. - Explainability Quality: Human evaluation of 50 SHAP explanations rated on plausibility (Likert scale 1-5) by team members. - Fairness Metrics: Equalised Odds Difference across identity subgroups (target: < 0.05 gap).

Critical Evaluation Plan [LO3, LO4] Technical evaluation will use held-out test data with confusion matrices and per-label precision/recall curves. Social impact evaluation will comprise: - Bias Analysis: Measure whether any comments with identity terms (e.g., 'Muslim', 'gay', 'Black') are over-flaged by the model, using Jigsaw identity annotations. Compare false positive rates by demographic groups. - Failure Mode Analysis: Discuss the 20 systematic misclassifications (out of 20) of false negative (on severe toxicity) and false positive (on identity mentions), and their real-world implications. - Social Impact Discussion: Discuss how automated moderation on a large scale can stifle the voices of minority groups, and whether tools such as SHAP are sufficient to reduce this impact.

# 4. Project Management & GitHub Integration

| Item | Detail |
| --- | --- |
| GitHub Rule | All work (code, notebooks, data scripts, research notes, meeting minutes) will be stored in a shared repository on GitHub. Submitting work that is not on GitHub is not considered submitted. No code dumps; commit(s) have to be incremental and descriptive (e.g., 'feat: Add SHAP explainer module for RoBERTa'). |
| Weekly Monitoring | The GitHub Project Board will track issues across three columns: To Do, In Progress, Done. Named team member is assigned to each issue and has a due date. The board will be discussed in each week's team meeting. There will be a board review with the module leader in the form of formative feedback sessions in weeks 4, 7 and 10. |
| Roles & Responsibilities | Member 1: Data pipeline, pre-processing, class imbalance handling. Member 2: Baseline model (TF-IDF + Logistic Regression). Member 3: BERT fine-tuning and hyperparameter tuning. Member 4: RoBERTa fine-tuning and SHAP explainability layer. Member 5: Bias audit, Fairness metrics, Gradio demo interface. Each member gets involved in the report and pitch preparation. |

# 5. Timeline & Deliverables

| Week | Milestone | Activities |
| --- | --- | --- |
| 1-2 | Project Setup | Kaggle dataset download, GitHub repo setup, EDA, baseline TF-IDF model. |
| 3-4 | Formative Checkpoint 1 (Wk 4) | BERT fine-tuning pipeline operational. Initial F1 results vs. baseline. GitHub board active. |
| 5-6 | Model Development | RoBERTa fine-tuning; hyperparameter search (learning rate, batch size). SHAP integration begins. |
| 7 | Formative Checkpoint 2 (Wk 7) | Both transformer models evaluated; SHAP heatmaps generated. Bias audit started. |
| 8-9 | Evaluation & Bias Audit | Fairness metrics computed. Failure mode analysis. Gradio demo built. |
| 10 | Formative Checkpoint 3 (Wk 10) | Full evaluation complete. Pitch deck draft reviewed. Code commented and README written. |
| 11-12 | Final Pitch & Demo | 15-minute live pitch and demonstration to peers and tutors. |
| 18 Aug 2026 | Final Submission | Individual reports (PDF/Word), full commented source code (GitHub zip) submitted to Blackboard. |

# References

Devlin, J., Chang, M.-W., Lee, K. and Toutanova, K. (2019) 'BERT: Pre-training of deep bidirectional transformers for language understanding', Proceedings of NAACL-HLT 2019, pp. 4171–4186. https://aclanthology.org/N19-1423/

Lundberg, S.M. and Lee, S.-I. (2017) 'A unified approach to interpreting model predictions', Advances in Neural Information Processing Systems (NeurIPS), 30, pp. 4765–4774. https://proceedings.neurips.cc/paper_files/paper/2017/file/8a20a8621978632d76c43dfd28b67767-Paper.pdf

Sap, M., Card, D., Gabriel, S., Choi, Y. and Smith, N.A. (2019) 'The risk of racial bias in hate speech detection', Proceedings of the 57th Annual Meeting of the Association for Computational Linguistics (ACL), pp. 1668–1678. https://aclanthology.org/P19-1163/

Liu, Y., Ott, M., Goyal, N., Du, J., Joshi, M., Chen, D., Levy, O., Lewis, M., Zettlemoyer, L. and Stoyanov, V. (2019) 'RoBERTa: A robustly optimized BERT pretraining approach', arXiv preprint arXiv:1907.11692. https://arxiv.org/abs/1907.11692

Jigsaw/Google (2018) Toxic Comment Classification Challenge [Dataset]. Kaggle. https://www.kaggle.com/competitions/jigsaw-toxic-comment-classification-challenge/data

Hardt, M., Price, E. and Srebro, N. (2016) 'Equality of opportunity in supervised learning', Advances in Neural Information Processing Systems (NeurIPS), 29, pp. 3315–3323. https://proceedings.neurips.cc/paper_files/paper/2016/file/9d2682367c3935defcb1f9e247a97c0d-Paper.pdf